CyberSentinel

Threat Intelligence Dashboard

Project Management Plan

ITMS 548 - Cybersecurity Technologies

Illinois Institute of Technology

April 28, 2026

Team Members:

Dennis Osei Tutu

Akinyemi Aremu

William Smith

# 1. Introduction

This Project Management Plan outlines the communication strategies, collaboration tools, workflow guidelines, and governance structure for the successful execution of the CyberSentinel Threat Intelligence Dashboard project. This plan ensures effective coordination among team members and provides clear processes for decision-making, issue resolution, and deliverable tracking. 2. Communication Strategy

## 2.1 Communication Channels

| Channel | Purpose | Frequency | Owner |
| --- | --- | --- | --- |
| WhatsApp Group | Quick updates, questions | Daily | All Team |
| GitHub Issues | Bug tracking, features | As needed | All Team |
| GitHub Pull Requests | Code review, merging | Per feature | All Team |
| Email | Formal communications | Weekly | All Team |
| Video Call | Critical decisions, demos | As needed | All Team |

## 2.2 Communication Protocols

- Response Time: All team members respond to messages within 24 hours

- Daily Standups: Brief status updates via WhatsApp (what's done, what's next, blockers)

- Escalation: Critical issues are escalated immediately to the project lead

- Documentation: All decisions documented in GitHub wiki or issues

# 3. Collaboration Tools

## 3.1 GitHub Repository

- Repository URL: https://github.com/[team]/cybersentinel //to be updated after github set up.

- Access: All team members have write access

- Branching Strategy: Main branch for stable code, feature branches for development

- Commit Guidelines: Clear, descriptive commit messages

- Pull Requests: Required for all merges to main branch

## 3.2 Development Environment

- IDE: Visual Studio Code (recommended)

- Python Version: Python 3.11+

- Virtual Environment: venv for dependency isolation

- Code Style: PEP 8 Python style guide

- Testing: pytest framework for unit tests

# 4. Workflow Guidelines

## 4.1 Development Workflow

Step 1: Task Assignment

- Tasks assigned via GitHub Projects board

- Each task has clear acceptance criteria

- Estimated effort and deadline specified

Step 2: Development

- Create feature branch from main

- Write code following style guidelines

- Add inline comments and docstrings

- Test locally before committing

Step 3: Code Review

- Create pull request with description

- Request review from project lead

- Address review comments

- Merge after approval

Step 4: Integration

- Merge to main branch

- Update documentation if needed

- Move task to 'Done' in project board

- Update earned value tracking

## 4.2 Quality Assurance Process

- Code Review: All code reviewed before merging

- Testing: Unit tests for critical functions

- Integration Testing: Test all API connections together

- User Acceptance: Functional testing of complete workflows

- Documentation Review: Ensure all docs are accurate and complete

# 5. Decision-Making Process

## 5.1 Decision Authority

| Decision Type | Authority | Process |
| --- | --- | --- |
| Technical Architecture | Project Lead | Team consultation |
| Feature Prioritization | Project Lead | Team input welcome |
| Code Implementation | Individual Developer | Within guidelines |
| Scope Changes | Team Consensus | Vote if needed |
| Emergency Issues | Project Lead | Immediate action |

## 5.2 Conflict Resolution

- Step 1: Direct discussion between parties involved

- Step 2: Escalate to project lead if unresolved

- Step 3: Team vote for major disagreements

- Step 4: Document decision and rationale in GitHub

# 6. Progress Monitoring and Reporting

## 6.1 Daily Tracking

- Daily standup via WhatsApp (3 questions: done, next, blockers)

- GitHub project board updated daily

- Earned value sheet updated with completed tasks

## 6.2 Milestone Reviews

- Formal review at each phase completion

- Verify deliverables against acceptance criteria

- Update risk register if new risks identified

- Adjust schedule if needed

## 6.3 Key Performance Indicators (KPIs)

| KPI | Target |
| --- | --- |
| Milestone completion on time | 100% (all 6 milestones) |
| API integrations functional | 4/4 APIs working |
| Code coverage | >70% test coverage |
| Documentation completeness | All 7 deliverables complete |
| Critical bugs at submission | 0 critical bugs |
| Budget variance | Within ±10% |

# 7. Change Management

All scope changes must be documented and approved through the following process:

- Step 1: Document change request in GitHub issue

- Step 2: Assess impact on timeline, budget, and quality

- Step 3: Team discussion and decision

- Step 4: Update project plan and earned value sheet

- Step 5: Communicate change to all stakeholders

# 8. Conclusion

This Project Management Plan provides the framework for effective collaboration, communication, and coordination throughout the CyberSentinel project lifecycle. By following these guidelines and leveraging the identified tools and processes, the team will maintain clear visibility into project progress, quickly identify and resolve issues, and deliver a high-quality threat intelligence dashboard on schedule.